Pre-Customer Meeting Requirements

- Pre-Customer Meeting Preparation:

  - Design

    - Print Plans and distribute to the following people:

      - GM

      - Purchasing Manager

      - Production Manager

      - Sales Rep

      - HVAC Foreman

      - Electrical Foreman

      - Plumbing Foreman

      - Sidewalls/Roofs Foreman

      - Final Pad Foreman

      - Any other pertinent foreman.

  - Project Coordinator

    - Try to set the meeting for 2 days after foreman receive prints.

      - People required at meeting:

        - GM

        - Purchasing Manager

        - Production Manager

        - Sales Rep

        - Project Coordinator

        - Design Manager and/or drafter.

    - Create Color Selection Sheet based on Sales Provided Color Selection Form.

      - Email to sales/purchasing for review prior to meeting.

  - Design

    - Print one set of large prints to be the redline prints

    - Draft the NLEA and Scope of Work that we will submit to the state and put on the front page of the plan.

  - GM

    - Review plans and bring notes.

  - Production Manager

    - Make sure all foremen review the building and give you redlines.

    - Review plans and bring notes.

  - Purchasing Manager

    - Review plans and bring notes.

    - Review the long lead form given by sales in the handoff email.  Verify lead times and note any long lead items missed by sales.

    - Review the Color Selection Form.

  - Sales Rep

    - Review plans and bring notes.

    - Review the Color Selection Form sent by the PC.

- Pre-Customer Meeting Responsibilities

  - Sales Rep

    - Run the meeting.

      - Go sheet by sheet to collect all redlines from all parties.

      - Start with major issues if there are known issues.

    - Bring forward any deviations from sales release.

    - Note changes to the NLEA and Color Selection Form necessary or recommended.

    - Note any issues brought forward that would have an associated cost.

    - Note any issues that would require a conversation with the customer.

    - Come prepared with any cut sheets requested by the rest of the team.

  - Production Manager

    - Collect redlines from all foreman and bring to meeting.  Relay all issues to design manager or drafter.

  - GM

    - Help coordinate redlines and final say on any construction issues.

  - Purchasing Manager

    - Come with notes on lead times.

    - Come with notes on any material issues not covered by sales.

    - Come with questions about where sales sourced custom items if needed.

  - Project Coordinator

    - Take notes.

    - Notify teams how long they have to make corrections before we miss our scheduled drawings date.

    - Bring customer color selection sheet for sales/purchasing to verify.

  - Design Manager/Drafter

    - Mark up the large prints with all redlines needing fixed in CAD.

- Pre-Customer Meeting Common Outcomes & Responsibilities

  - Drafter

    - Fix redlines that were recorded in meeting.

  - Design Manager

    - Review drafter’s updated plans after redlines are fixed.  Be sure all redlines were accounted for.

    - Send updated plans after your review to the GM & Sales for verification of accuracy.

  - Sales Rep

    - Approach the customer for any ambiguous or required information design/production/purchasing needs.  Speed is important here if there are questions.

    - Review drafter’s updated plans after redlines are fixed.  Be sure all redlines were accounted for.

  - GM

    - Review drafter’s updated plans after redlines are fixed.  Be sure all redlines were accounted for

  - Purchasing Manager

    - Add long lead items to ordering schedule based on offline date from the schedule letter.

    - Set up accounts with any new vendors Sales sourced for building materials or 3rd party labor.

  - Production Manager

    - Relay to all foreman which of their redlines were accounted for or, rarely, advised against taking.

- Sending to Customer

  - Project Coordinator

    - Update Color Selection Form if needed.

    - Once the GM, Sales Rep, and Design Manager agree the plans are ready for the customer, send them to the customer along with the color selection form and schedule letter.

      - Also copy any notes Sales/Design/GM wanted to be relayed with the prints in your email body.

        - CC the sales rep on the email.